LOGBOOK LAPORAN KEGIATAN MAGANG — ALDI AFRIANSYAH (FE1)

Nama: Aldi Afriansyah | NPM: 1402023062 | Instansi: Mahkamah Agung RI
Periode: 03 Februari 2026 – 03/08/2026 | Total Hari Kerja: 140 Hari (1.120 Jam Total)
Proyek 1 (ATKMA): Hari ke-1 s.d 70 (560 Jam) | Proyek 2 (DIGIPER): Hari ke-71 s.d 140 (560 Jam)

| NO | HARI/TANGGAL | RENCANA | REALISASI | HASIL | PROBLEM | SOLUSI | HASIL AKHIR |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Selasa, 03/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-1 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 2 | Rabu, 04/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-2 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 3 | Kamis, 05/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-3 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 4 | Jumat, 06/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-4 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 5 | Sabtu, 07/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-5 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 6 | Senin, 09/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-6 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 7 | Selasa, 10/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-7 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 8 | Rabu, 11/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-8 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 9 | Kamis, 12/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-9 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 10 | Jumat, 13/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-10 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 11 | Sabtu, 14/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-11 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 12 | Rabu, 18/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-12 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 13 | Kamis, 19/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-13 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 14 | Jumat, 20/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-14 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 15 | Sabtu, 21/02/2026 | [ATK] Frontend: Perancangan UI/UX Figma & Component Library Hari ke-15 | Membuat wireframe, shadcn/ui setup & Tailwind color MA | Design System ATKMA siap pakai | Komponen Modal belum accessible | ARIA attributes & ESC handler | Component library rapi |
| 16 | Senin, 23/02/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-16 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 17 | Selasa, 24/02/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-17 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 18 | Rabu, 25/02/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-18 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 19 | Kamis, 26/02/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-19 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 20 | Jumat, 27/02/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-20 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 21 | Sabtu, 28/02/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-21 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 22 | Senin, 02/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-22 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 23 | Selasa, 03/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-23 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 24 | Rabu, 04/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-24 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 25 | Kamis, 05/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-25 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 26 | Jumat, 06/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-26 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 27 | Sabtu, 07/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-27 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 28 | Senin, 09/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-28 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 29 | Selasa, 10/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-29 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 30 | Rabu, 11/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-30 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 31 | Kamis, 12/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-31 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 32 | Jumat, 13/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-32 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 33 | Sabtu, 14/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-33 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 34 | Senin, 16/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-34 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 35 | Selasa, 17/03/2026 | [ATK] Frontend: Halaman Dashboard & Data Table Stock Hari ke-35 | Membuat Recharts Dashboard, Data Table & Filter Barang | Dashboard statistik ATK interaktif | Chart flickering saat filter | React UseMemo & Skeleton State | Dashboard UI Smooth |
| 36 | Rabu, 25/03/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-36 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 37 | Kamis, 26/03/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-37 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 38 | Jumat, 27/03/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-38 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 39 | Sabtu, 28/03/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-39 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 40 | Senin, 30/03/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-40 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 41 | Selasa, 31/03/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-41 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 42 | Rabu, 01/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-42 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 43 | Kamis, 02/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-43 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 44 | Sabtu, 04/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-44 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 45 | Senin, 06/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-45 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 46 | Selasa, 07/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-46 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 47 | Rabu, 08/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-47 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 48 | Kamis, 09/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-48 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 49 | Jumat, 10/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-49 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 50 | Sabtu, 11/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-50 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 51 | Senin, 13/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-51 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 52 | Selasa, 14/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-52 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 53 | Rabu, 15/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-53 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 54 | Kamis, 16/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-54 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 55 | Jumat, 17/04/2026 | [ATK] Frontend: Form Permintaan Barang Dinamis Hari ke-55 | Membuat Form Permintaan Multi-Item & Searchable Select | Permintaan ATK multi-barang lancar | Input kuota barang berulang | Check duplicate item ID validator | Form Transaksi Intuitif |
| 56 | Sabtu, 18/04/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-56 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 57 | Senin, 20/04/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-57 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 58 | Selasa, 21/04/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-58 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 59 | Rabu, 22/04/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-59 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 60 | Kamis, 23/04/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-60 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 61 | Jumat, 24/04/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-61 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 62 | Sabtu, 25/04/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-62 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 63 | Senin, 27/04/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-63 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 64 | Selasa, 28/04/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-64 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 65 | Rabu, 29/04/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-65 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 66 | Kamis, 30/04/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-66 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 67 | Sabtu, 02/05/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-67 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 68 | Senin, 04/05/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-68 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 69 | Selasa, 05/05/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-69 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 70 | Rabu, 06/05/2026 | [ATK] Frontend: Responsive Polish & E2E Testing Playwright Hari ke-70 | Polish tampilan mobile/tablet & E2E Playwright testing | FE ATKMA 100% Pass E2E | Tabel meluap di HP | Wrapper overflow-x-auto | Frontend ATKMA Complete |
| 71 | Kamis, 07/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-1 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 72 | Jumat, 08/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-2 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 73 | Sabtu, 09/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-3 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 74 | Senin, 11/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-4 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 75 | Selasa, 12/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-5 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 76 | Rabu, 13/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-6 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 77 | Sabtu, 16/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-7 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 78 | Senin, 18/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-8 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 79 | Selasa, 19/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-9 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 80 | Rabu, 20/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-10 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 81 | Kamis, 21/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-11 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 82 | Jumat, 22/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-12 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 83 | Sabtu, 23/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-13 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 84 | Senin, 25/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-14 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 85 | Selasa, 26/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-15 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 86 | Jumat, 29/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-16 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 87 | Sabtu, 30/05/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-17 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 88 | Selasa, 02/06/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-18 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 89 | Rabu, 03/06/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-19 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 90 | Kamis, 04/06/2026 | [DIGIPER] Frontend: Drag & Drop Excel Uploader & Progress Bar Hari ke-20 | Membuat Drag & Drop Zone, File Validation & Upload Bar | Uploader Excel interaktif | Browser freeze saat upload file besar | Web Worker File Reader | Upload UX Smooth |
| 91 | Jumat, 05/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-21 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 92 | Sabtu, 06/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-22 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 93 | Senin, 08/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-23 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 94 | Selasa, 09/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-24 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 95 | Rabu, 10/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-25 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 96 | Kamis, 11/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-26 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 97 | Jumat, 12/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-27 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 98 | Sabtu, 13/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-28 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 99 | Senin, 15/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-29 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 100 | Rabu, 17/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-30 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 101 | Kamis, 18/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-31 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 102 | Jumat, 19/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-32 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 103 | Sabtu, 20/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-33 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 104 | Senin, 22/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-34 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 105 | Selasa, 23/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-35 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 106 | Rabu, 24/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-36 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 107 | Kamis, 25/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-37 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 108 | Jumat, 26/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-38 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 109 | Sabtu, 27/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-39 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 110 | Senin, 29/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-40 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 111 | Selasa, 30/06/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-41 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 112 | Rabu, 01/07/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-42 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 113 | Kamis, 02/07/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-43 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 114 | Jumat, 03/07/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-44 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 115 | Sabtu, 04/07/2026 | [DIGIPER] Frontend: Interactive Preview Table 90 Hari & Filters Hari ke-45 | Membuat Table Preview Perkara Putus & Advance Filter | Preview Data Perkara ciamik | Tabel 5.000 row lambat scroll | Tanstack Virtual Table Windowing | Table Render Instan |
| 116 | Senin, 06/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-46 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 117 | Selasa, 07/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-47 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 118 | Rabu, 08/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-48 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 119 | Kamis, 09/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-49 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 120 | Jumat, 10/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-50 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 121 | Sabtu, 11/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-51 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 122 | Senin, 13/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-52 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 123 | Selasa, 14/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-53 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 124 | Rabu, 15/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-54 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 125 | Kamis, 16/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-55 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 126 | Jumat, 17/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-56 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 127 | Sabtu, 18/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-57 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 128 | Senin, 20/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-58 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 129 | Selasa, 21/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-59 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 130 | Rabu, 22/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-60 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 131 | Kamis, 23/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-61 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 132 | Jumat, 24/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-62 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 133 | Sabtu, 25/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-63 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 134 | Senin, 27/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-64 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 135 | Selasa, 28/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-65 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 136 | Rabu, 29/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-66 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 137 | Kamis, 30/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-67 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 138 | Jumat, 31/07/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-68 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 139 | Sabtu, 01/08/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-69 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |
| 140 | Senin, 03/08/2026 | [DIGIPER] Frontend: Live Preview PDF Rekapitulasi & Final UAT Hari ke-70 | Membuat PDF Live Viewer (pdfjs) & UAT bersama Pembimbing | DIGIPER FE Pass UAT 100% | PDF Viewer terblokir popup blocker | Render Canvas PDF Inline | DIGIPER Frontend Ready |